SNHU Travel Sprint Review and Retrospective

Alison McBride

Southern New Hampshire University

CS 250: Software Development Lifecycle

October 18, 2026

As Scrum Master, I am reviewing how Scrum supported the SNHU Travel project and what I would improve. Completing the SNHU Travel project helped me understand the process of a Scrum-Agile Team and how each role contributes to a successful product. Working through various roles throughout the project helped me see how each role contributes throughout development, testing, and changing user requirements. I think Scrum suited this project because requirements changed, making clear priorities and communication especially important.

In the Product Owner role user stories were connected to the product vision and careful attention was made to what users valued. The focus group helped identify what goals users had for the Travel project, although a small group could miss other users’ needs. The Product Owner remained responsible for product priorities and clarifying requirements. As Scrum Master I supported that work by encouraging questions and helping the team address unclear expectations and reaching out to ask clarifying questions.

My Scrum Master role emphasized focused meetings and early attention to details.  Developers needed approved wellness content before estimating changes and testers translated requirements into test steps and expected results. Testing contributed to the Developers shared responsibility for the Travel project and requirements. Working together to ensure that the product met the requirements for completion meant developing clear user stories and a finished product that is tailored to users needs and wants.

The revised tests show how stories became more specific. User Story 3 changed from a ranked list of 10 destinations to a Top 5 slideshow which included a standard slideshow for users without booking history. Revised checks covered pictures with destination details and recommendation reasons, plus Next and Previous navigation. Stories 5 and 6 applied preferences and exclusions to the slideshow while retaining the three selection limits. Breaking these changes into clear requirements and revised tests connected planning, communication and solid goals. It gave the developer a defined feature to build and the tester specific checks for completion. As Scrum Master I saw how ongoing clarification and ongoing communication supported this process.

One interruption involved shifting from general vacations to detox and wellness content while keeping the deadline the same. Developers asked whether the destinations and images also needed changing.  This led to the determination that the destinations could stay, with the content focusing on detox and wellness. That clarification narrowed the work and helped identify the testing criteria. Developers applied the change through changing the descriptions for the existing destinations to focus on wellness/detox without changing the pictures on the slideshow. This shows why it’s important to understand the scope before estimating the work. Developers also discussed revised priorities with the Product Owner and tester while protecting the Sprint Goal and quality. A fixed deadline made that conversation especially important. Keeping the same five destinations and pictures limited the revision to content updates, making the work more manageable within the existing deadline.

I feel that communication on a Scrum-Agile team is especially important. During the process a sample email was drafted to Christy, the Product Owner, and Brian, the tester, during revisions. This email asked the clarifying questions, “Christy, please provide the approved destinations, descriptions, updated acceptance criteria, and features.” This was useful because it identified the product decisions needed before development. It led to a clear answer rather than leaving the team to guess what needed changing and possibly set the project back.

For testing the following sample email was drafted and asked for clarification, “Brian, please share the revised test cases and expected results, this would also need to include the updated wellness criteria.” This connected testing to the same requirement. Asking for clarification before the next development session helped the developers and testers estimate the work within the deadline. These samples show how I would coordinate decisions and testing rather than begin work without a clear path to completion.

For organization and using organizational tools, I tried Jira and liked its visual board. Seeing tasks in To Do, In Progress, and Done could help the team notice unfinished work and avoid duplicate effort. In Sprint Planning the backlog would help identify priorities and capacity. During the 15 minute Daily Scrum the current board would support discussion of progress and blockers. Detailed problems could move to a sidebar for follow up. Keeping the Daily Scrum to 15 minutes made the meetings more focused and allowed the team to get back to working on the product with clarity. This is why keeping the Daily Scrum to 15 minutes by setting a timer was a good tool.

During the Sprint Review stakeholder feedback could guide updates to the Product Backlog and help the Product Owner prioritize changes. A shared improvement list from the Sprint Retrospective would help the team track what it plans to improve during the next Sprint (Iqbal, 2022).

These practices support transparency, good communication, and adaptation to changes. A board still depends on accurate updates and that was something I felt was important throughout the process. Having the team on board and seeing the work in progress and anything still needed attention allows the project to move forward. Developers also need shared knowledge so they can help one another complete the work. This way one person is not left doing the work and any blocks can be discussed with other developers.

I think Scrum was the best fit for SNHU Travel because it allowed the team to have a clear goal and supported collaboration within the team. Using the tools with Scrum-Agile meant Daily Scrums to check in and see how the project is coming along, and being able to use tools like Jira meant that everyone can see what is being worked on and what needs completing. The wellness/detox change showed how feedback could help the team reorganize while keeping the destinations the same. Connecting user stories with revised tests helped keep the feature aligned with that request.

There were still drawbacks. Clarifying requirements and revising tests took time while the deadline stayed fixed. As Scrum Master I would help the team review each user story with the Product Owner before development to understand the user’s needs and the benefit the feature should provide. Developers and the tester could then review the acceptance criteria together so they share clear expectations for completion. I would also encourage the Product Owner to gather feedback beyond the original focus group through short surveys and prototype reviews. Including first time as well as returning travelers with different vacation preferences could reveal needs the smaller group missed. These improvements would help the team notice unclear requirements earlier, consider a wider range of user needs, and make Scrum more effective for future work on SNHU Travel.

References:

Iqbal, M. (2022, May 31). The purpose of the five Scrum events. Scrum.org. https://www.scrum.org/resources/blog/purpose-five-scrum-events